House Hunt — User Acceptance Testing

UAT scope, test cases, and findings from the pre-release testing cycle

# Project Overview

| Field | Detail |
| --- | --- |
| Project Name | House Hunt — A MERN Stack Real Estate Rental Platform |
| Project Description | A rental platform connecting Tenants directly with property Owners, with Admin-moderated owner approval, search/filtering, saved searches, and a booking request workflow. |
| Project Version | v1.0 (Sprint-4 release build) |
| Testing Period | 23 June 2025 – 27 June 2025 |

# Testing Scope

UAT covered every user-facing epic delivered across all four sprints, exercised from each of the three roles: Tenant, Owner, and Admin.

- Registration and login for Tenant and Owner accounts

- Owner-approval workflow (Admin approving/rejecting a pending Owner)

- Property search, filtering (location, rent, type, furnishing, amenities), and saved searches

- Property listing creation, editing, and deletion (with image upload)

- Booking request submission, and Owner confirm/cancel actions

- Tenant profile updates and booking/viewing history

- Admin moderation of users, listings, and platform-wide bookings

- Forgot Password flow (included specifically to confirm its current UI-only/simulated status ahead of release)

# Testing Environment

| Field | Detail |
| --- | --- |
| URL / Location | Local staging build (frontend: Vite dev server; backend: Express server on localhost) — no public production URL was live during this UAT cycle. |
| Credentials | Dedicated test accounts were created for each role: one Tenant, one unapproved Owner, one approved Owner, and one Admin, each with a unique test email and password set up prior to testing. |

# Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Tenant registration | 1. Open Register page 2. Enter name, email, password 3. Submit | Account created, redirected to login | Account created and redirected as expected | Pass |
| TC-002 | Owner registration and approval gate | 1. Register as Owner 2. Attempt to create a listing before approval | Listing creation is blocked until an Admin approves the account | Blocked with a clear pending-approval message | Pass |
| TC-003 | Login and JWT issuance | 1. Enter valid credentials 2. Submit login form | JWT issued, dashboard loads with role-specific content | Worked as expected | Pass |
| TC-004 | Search & filter listings | 1. Go to listings page 2. Apply location, rent range, and furnishing filters | Results update to match all applied filters | Results matched filters correctly | Pass |
| TC-005 | Saved search | 1. Apply a filter combination 2. Save it with a name 3. Reload and re-run it | Saved search appears in the list and reproduces the same filtered results | Worked as expected | Pass |
| TC-006 | Create property listing | 1. Log in as an approved Owner 2. Fill listing form 3. Upload 3 photos 4. Submit | Listing is created and appears in tenant search results | Worked as expected | Pass |
| TC-007 | Edit/delete own listing only | 1. Attempt to edit a listing owned by a different Owner account (via direct API call) | Request is rejected with an authorization error | Correctly rejected | Pass |
| TC-008 | Booking request and Owner confirmation | 1. Tenant submits a booking request with dates 2. Owner views and confirms it | Booking status changes to Confirmed; property status changes to Booked | Worked as expected | Pass |
| TC-009 | Admin listing moderation | 1. Log in as Admin 2. Delete a flagged listing | Listing is removed platform-wide regardless of owning Owner | Worked as expected | Pass |
| TC-010 | Forgot Password flow | 1. Click "Forgot Password" 2. Submit an email address | A password reset email is sent and a working reset link is provided | Only a client-side "simulated" confirmation toast appears; no email is sent and no backend reset endpoint exists | Fail |
| TC-011 | Favorite/wishlist persistence | 1. Mark a listing as a favorite 2. Refresh the page | The favorited listing remains marked as a favorite | The favorite marker resets on refresh — it is not persisted to the backend | Fail |
| TC-012 | Email field immutability | 1. Log in as Tenant 2. Attempt to change the account email in profile settings | N/A — confirmed as expected behavior, not a defect | Email field is correctly read-only; this is by design since email is the login identifier | Pass |

# Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Forgot Password does not actually send a reset email or allow a password reset | 1. Go to login page 2. Click Forgot Password 3. Submit an email | High | Open | Should be implemented with a real email service and reset-token flow before public launch, or the feature should be removed from the UI until it works. |
| BG-002 | Favorites/Wishlist heart icon is not persisted to the backend | 1. Mark any listing as a favorite 2. Refresh or navigate away and back | Medium | Open | Currently local component state only. Needs a backend field/collection and API route to persist favorites per tenant. |
| BG-003 | No rate limiting on login endpoint | 1. Submit repeated invalid login attempts against the same account | Medium | Open | Recommend adding a rate-limiter (e.g., express-rate-limit) ahead of production deployment to reduce brute-force risk. |
| BG-004 | CORS is enabled with no origin allowlist | 1. Inspect server.js CORS configuration | Low | Open | Fine for internal testing; should be restricted to the actual frontend origin(s) before production deployment. |

# Sign-off

| Field | Detail |
| --- | --- |
| Tester Name | Mohammad Abdul Hameed |
| Date | 27 June 2025 |
| Result | Conditionally approved for release — all core Tenant, Owner, and Admin workflows (TC-001 through TC-009, TC-012) passed. Two open issues (BG-001, BG-002) are recommended to be resolved or explicitly documented as known limitations before a public launch; neither blocks internal/academic demonstration of the platform. |