House Hunt — Project Planning

Product backlog, sprint schedule, and velocity tracking

House Hunt was delivered across four one-week sprints in June 2025. This document captures the product backlog broken into sprints, story point estimates, team ownership, and the resulting velocity and delivery tracker.

# Product Backlog & Sprint Schedule

| Sprint | Epic | Story # | User Story / Task | Points | Priority | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a tenant, I can register with name, email, and password. | 2 | High | Mouli Sai Deep Maicharla |
| Sprint-1 | Authentication | USN-2 | As a tenant, I can log in and receive a JWT. | 1 | High | Md Istiak Hasan Rial |
| Sprint-1 | Owner Registration | USN-8 | As an owner, I can register with an account pending admin approval. | 2 | High | Mouli Sai Deep Maicharla |
| Sprint-1 | Owner Approval | USN-12 | As an admin, I can approve or reject owner accounts. | 2 | High | Bala Sri Rajesh Narendrapurapu |
| Sprint-2 | Search & Discovery | USN-3 | As a tenant, I can search and filter listings by location, rent, type, and furnishing. | 3 | High | Bala Sri Rajesh Narendrapurapu |
| Sprint-2 | Saved Searches | USN-4 | As a tenant, I can save and re-run a search. | 2 | Medium | Mohammad Abdul Hameed |
| Sprint-2 | Listing Management | USN-9 | As an owner, I can create a listing with photos. | 3 | High | Mouli Sai Deep Maicharla |
| Sprint-2 | Listing Management | USN-10 | As an owner, I can edit or delete my own listing. | 2 | Medium | Nethala Preetham Teja |
| Sprint-3 | Booking | USN-5 | As a tenant, I can submit a booking request with proposed dates. | 3 | High | Md Istiak Hasan Rial |
| Sprint-3 | History | USN-6 | As a tenant, I can view my property view and booking history. | 2 | Medium | Bala Sri Rajesh Narendrapurapu |
| Sprint-3 | Booking Management | USN-11 | As an owner, I can confirm or cancel booking requests. | 3 | High | Md Istiak Hasan Rial |
| Sprint-3 | Listing Moderation | USN-13 | As an admin, I can view and remove any listing. | 2 | Medium | Mouli Sai Deep Maicharla |
| Sprint-4 | Profile | USN-7 | As a tenant, I can update my profile details and photo. | 1 | Low | Nethala Preetham Teja |
| Sprint-4 | Booking Oversight | USN-14 | As an admin, I can view all bookings platform-wide. | 1 | Low | Nethala Preetham Teja |
| Sprint-4 | Quality Assurance | Task | Integration testing across Tenant, Owner, and Admin flows. | 3 | High | Md Istiak Hasan Rial |
| Sprint-4 | Quality Assurance | Task | UAT execution and bug fixes. | 3 | High | Mohammad Abdul Hameed |
| Sprint-4 | Deployment | Task | Environment configuration and production build setup. | 2 | Medium | Bala Sri Rajesh Narendrapurapu |

# Project Tracker, Velocity & Burndown

| Sprint | Total Points | Duration | Start Date | End Date (Planned) | Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 02 Jun 2025 | 07 Jun 2025 | 7 | 07 Jun 2025 |
| Sprint-2 | 10 | 6 Days | 09 Jun 2025 | 14 Jun 2025 | 10 | 14 Jun 2025 |
| Sprint-3 | 10 | 6 Days | 16 Jun 2025 | 21 Jun 2025 | 10 | 21 Jun 2025 |
| Sprint-4 | 10 | 6 Days | 23 Jun 2025 | 28 Jun 2025 | 10 | 28 Jun 2025 |

# Team

- Mouli Sai Deep Maicharla — Team Leader & Full Stack (auth foundation, owner listing/registration flows, admin listing moderation)

- Md Istiak Hasan Rial — Backend (login/JWT, booking request & confirm/cancel logic, integration testing)

- Mohammad Abdul Hameed — Frontend (saved searches UI, UAT execution and bug fixes)

- Bala Sri Rajesh Narendrapurapu — Backend (search/filter API, owner approval logic, booking history)

- Nethala Preetham Teja — Frontend & UI/UX (listing edit/delete UI, profile management, admin booking oversight view)

# Velocity Summary

The team delivered all 29 planned story points across four sprints with no carry-over — each sprint's planned point total matched its completed total, and every sprint closed on its planned end date. Sprint-1 established the authentication and approval foundation (7 points); Sprints 2 and 3 carried the heaviest load (10 points each) covering listing management, search, and the booking workflow; Sprint-4 combined the remaining lower-priority stories with integration testing, UAT, and deployment preparation (10 points).